## Slide 1: AXIS BANK – OPS REVAMP

## Slide 2: People & Processes- Revamp Plan Step 1
L1- define Job roles & Actions & Metrics Measure (Scrum)
  Incident management – P1 , P2 , P3 & P4
  Backlog review
  Monitoring
    System/ application health check (daily activity)
    Alerts enablement
    Batch Processing (Automate scheduler)
    Log Sharing – manual activity
  Reports & RCA (In coordination with TAM)
  weekly Retrospective
Skill, Will, Aptitude, Attitude & Fitment assessment- Ongoing process
  Product Knowledge
  Tech stack knowledge
  Communication
  Customer handling/interfacing
30 days

## Slide 3: Action Plan
1st fortnight
Establish Physical presence in Axis ops & project
Study- System behavior & Recurring incidents
Identifying the top 20% of challenges 80/20 rule – Timelines will be provided
Plan & Action
  Process Automation (WIP)
  Logs & reports (Fine-tuning of queries WIP)
system checks
30 days
Automation
Monitoring (L1 & L2 )
Escalation Matrix (Combined INT & EXT)
Proactive reports & Dashboard
Initiate Transfer of Logs reports to business
Support / Enablement
Resources on ground
Alignment of senior resources (Sai charan)
Swap ops resources for Sr. resources
Development & TSG support
Review of App & Infra Architecture
Accelerate Product Enhancement CR
90day Plan
> L1 – L2 Troubleshooting Tree for reoccurring Incidents

## Slide 4: People – Current Alignment
Operation Team |  |  | 
SR No | Name | Position | Replacement
1 | Siva reddy | L1 | skillfull
2 | Amarendra | L1 | PIP
3 | Manohar babu | L1 | skillfull
4 | Madhu | L1 | skillfull
5 | Anant | L1 | Replace
6 | Sachin keware | L1 | skillfull
7 | Bhagabata | L1 | skillfull
8 | Pankaj Shinde | Ops Lead | Raman Mandurai
9 | Sisir | Ops Lead | skillfull
10 | Dilip Kumar |  | Replace
Project Team |  | 
SR No | Name | Position
1 | Arun Singh Yadav | Technical consultant
2 | Chandan Patil | Technical consultant
3 | Anurag Sahu | Technical consultant
4 | Rohit bhatt | Technical consultant
5 | Stanley Francis | Technical consultant
6 | Mani Nadar | Project Manager
7 | Sankha Mukherjee | Program Manager
8 |  | 
9 |  | 
Testing Team |  | 
SR No | Name | Position
1 | Vamsi | Lead
2 | Anvesh | Test engineer
Development |  | 
1 | Jalajakshi | NE
2 | Saikiran Nagaboine | API
3 | Naresh boodidha | Unipack
2 | Gopinadh | 360

## Slide 5: Business Intelligence & New Opportunities Penetration
Processes Automation- Automate all manual jobs
Process Streamlining – People & Application
New opportunities
  Transmission
  Penetration (Web Portal & Onboarding schemes)
  UI & UX – Outsourced Jobs
  Talent sourcing (Various levels)
  Cloud migration & Transition
  Cyber security & Vulnerabilities (Blushappire- Partnership)